ORION ORB

Production Architecture & Upgrade Roadmap

Version 1.6  ·  March 17, 2026  ·  PromptMeNative_Blueprint

# Overview & Architecture Decision

This roadmap bridges the current iOS 17 @Observable codebase to a production-grade premium AI SaaS. The backend strategy is full Supabase — PostgreSQL for data, Edge Functions for AI brokerage, Realtime for live features, and Supabase Auth for session management. Railway remains the current auth/generation backend during migration.

ARCHITECTURE DECISION (locked 2026-03-17): Full Supabase. CloudKit was removed. Do not reintroduce it. History persistence is currently broken (data lost on restart) — a SwiftData bridge fix is the immediate P0, followed by migration to the Supabase prompts table once auth is live.

| Attribute | Value |
| --- | --- |
| App Name | Orion Orb (formerly Prompt28) |
| Bundle ID | com.harlowvolt.orionorb |
| iOS Target | 17+ |
| Architecture | @Observable + @MainActor, NavigationStack, Glass UI via AppUI.swift |
| Current auth backend | Railway JWT (email, Google, Apple) |
| Target auth backend | Supabase Auth |
| History persistence | SwiftData (persistenceEnabled = false) — P0 BUG, data lost on restart |
| Analytics | Debug print only — no caching, no upload |
| Telemetry | DELETED — file does not exist |
| Supabase status | SupabaseConfig.swift created, not wired, no SDK dependency yet |

# Current Phase Status Overview

| Phase / Item | Status | Current Reality |
| --- | --- | --- |
| PHASE 1 — Stabilization, Analytics & Observability |  |  |
| AnalyticsService — event enum | ✅ DONE | 15 events defined. Enum and properties map intact. |
| AnalyticsService — local caching | 🔄 REGRESSED | Removed by Kimi. Was UserDefaults cache (max 100). Now debug print only. Needs restoration. |
| AnalyticsService — Supabase upload | ❌ MISSING | Never implemented. Needs local cache restored first, then Supabase insert wired. |
| TelemetryService | 🗑️ DELETED | File deleted by Kimi. Was: TelemetryRecord, device info, local cache, app-state monitoring. Must be recreated. |
| HistoryStore persistence | 🔄 REGRESSED | persistenceEnabled = false. Data lost on restart. Bridge fix: set to true. Long-term: Supabase prompts table. |
| PHASE 2 — Supabase Infrastructure |  |  |
| SupabaseConfig.swift | ⚠️ PARTIAL | Config struct created by Kimi. Loads URL + anon key from Info.plist. Not injected into AppEnvironment. No SDK dependency yet. |
| Supabase SDK (supabase-swift) | ❌ MISSING | Not added via SPM. No import anywhere. |
| Supabase Auth migration | ❌ MISSING | AuthManager still uses Railway JWT. Migration not started. |
| DB schema (users, prompts, events, feature_flags) | ❌ MISSING | No Supabase tables created. |
| Edge Function — generate-prompt | ❌ MISSING | App hits Railway /api/generate directly. No Edge Function deployed. |
| FeatureFlagService | ❌ MISSING | File does not exist. Required before Metal Orb rollout. |
| CloudKit sync | 🗑️ DELETED | CloudKitService.swift deleted by Kimi. Not being reintroduced. |
| PHASE 3 — Business Logic & Monetization |  |  |
| StoreKit 2 — on-device flow | ✅ DONE | Products load, purchase flow works, restore works. |
| StoreKit — plan sync after purchase | 🔄 REGRESSED | refreshMe() call was added then removed by Kimi. Bug is back: purchase succeeds but currentUser.plan never updates. Paywall does not clear. |
| Server-side receipt validation | ❌ MISSING | No App Store Server Notifications webhook. No Supabase Edge Function for subscription sync. |
| Server-side usage metering | ❌ MISSING | UsageTracker is client-side Keychain only. Trivially bypassed. |
| PHASE 4 — Core Experience & Data Flywheel |  |  |
| Glassmorphism dead code | 🗑️ DELETED | Glassmorphism.swift removed. Was never used in production. Glass system is .appGlassCard() in AppUI.swift. |
| ShareCard (ShareCardView + Renderer) | ✅ DONE | Complete and wired into ResultView. ShareLink functional. Branding updated to Orion Orb. |
| Metal Orb (GPU shader) | ❌ MISSING | OrbView is pure SwiftUI. No Metal shaders. Requires FeatureFlagService first. |
| RLHF — thumbs up/down + Regenerate | ❌ MISSING | ResultView has no feedback UI. No data sent anywhere. |
| Real-time Trending | ❌ MISSING | TrendingViewModel polls API. No Supabase Realtime. |
| PHASE 5 — Future Architecture (Intent Routing & MCP) |  |  |
| Intent routing (classifier → template) | ❌ MISSING | Not started. Blocked on Edge Function. |
| Prompt DNA / result metadata | ❌ MISSING | Not started. |
| MCP readiness | ❌ MISSING | Not started. iOS stays dumb terminal. |

# Phase Detail

## Phase 1 — Stabilization, Analytics & Observability

Goal: production visibility into errors and conversion before adding backend complexity.

### 1.1  HistoryStore Persistence — BRIDGE FIX REQUIRED

P0: persistenceEnabled = false. Every prompt a user generates is lost on app restart. Fix this before any Supabase work ships to users.

Bridge fix (immediate): set persistenceEnabled = true in HistoryStore.swift. SwiftData is stable on iOS 17+ for the current @Model schema. The original trap was from an earlier build. Legacy JSON migration code is already present.

Long-term: once Supabase Auth is live, migrate history to the Supabase prompts table and remove the SwiftData dependency.

| File | Core/Storage/HistoryStore.swift |
| --- | --- |
| Change | persistenceEnabled = false → true |
| Do not touch | HistoryStoring protocol, add/remove/toggleFavorite API, AppEnvironment init |

### 1.2  AnalyticsService — Restore Caching

Current state: debug print only. All events are dropped in production. Kimi replaced the Phase 1 local-caching implementation with a thin wrapper.

Required: restore CachedAnalyticsEvent, UserDefaults local cache (max 100), setUserId(), and uploadToSupabase() stub. The event enum and properties map are intact — do not touch them.

Wire Supabase upload after Phase 2 DB schema is live.

### 1.3  TelemetryService — Recreate

File was deleted by Kimi. Production app has zero error visibility.

Required: new Core/Utils/TelemetryService.swift with TelemetryRecord struct (error_domain, error_code, error_message, device_model, ios_version, app_state, timestamp, user_id), UserDefaults local cache (max 50, FIFO), convenience logNetworkError/logSpeechError methods, uploadToSupabase() stub, and app-background upload trigger.

Re-integrate into AppEnvironment, APIClient, and SpeechRecognizerService.

## Phase 2 — Supabase Infrastructure

Goal: migrate from Railway to Supabase Auth. Establish the data pipeline. Deploy the AI gateway Edge Function.

### 2.1  Supabase SDK + AppEnvironment Integration

SupabaseConfig.swift exists and correctly reads SUPABASE_URL and SUPABASE_ANON_KEY from Info.plist. The next step is adding supabase-swift via SPM and wiring the client into AppEnvironment.

| SPM package | https://github.com/supabase/supabase-swift |
| --- | --- |
| Config file | Core/Auth/SupabaseConfig.swift (exists, not wired) |
| AppEnvironment | Initialize SupabaseClient, inject as environment value |
| Do not touch | HistoryStore, CloudKitService (deleted), any view files |

### 2.2  Supabase Auth Migration

AuthManager currently uses Railway JWT. Migration replaces the token lifecycle with Supabase Auth while preserving all existing login/register/Apple/Google UI flows. JWT is stored via KeychainService as before.

Apple Sign-In is mandatory for App Store Review — it must remain functional post-migration.

Railway generation calls remain active during migration. Only auth is switched.

### 2.3  Database Schema

Required tables with Row Level Security:

| Table | Purpose |
| --- | --- |
| users | id, subscription_tier, created_at |
| prompts | id, user_id, intent, original_speech, generated_prompt, is_favorite, user_rating, feedback_notes, created_at |
| events | Analytics event ingestion from AnalyticsService |
| telemetry_errors | Error log ingestion from TelemetryService |
| feature_flags | key, is_enabled, required_tier, rollout_percentage |

### 2.4  Edge Function — generate-prompt

The iOS client must never hold LLM API keys. Deploy a Supabase Edge Function (Deno/TypeScript) as the AI gateway. Update APIEndpoint.swift to route generation calls through it. This unblocks server-side usage enforcement and intent routing (Phase 5).

### 2.5  FeatureFlagService

New file: Core/Utils/FeatureFlagService.swift. Fetches feature_flags table at app launch. Required before Metal Orb can be safely rolled out. Flags to support: is_metal_orb_enabled, new_ai_model, experimental_ui.

## Phase 3 — Business Logic & Monetization

Goal: server-validated entitlements and usage metering.

### 3.1  StoreKit Plan Sync Bug — FIX REQUIRED

REGRESSION: StoreManager was fixed to call authManager.refreshMe() after purchase, then Kimi reverted it. The bug is back. Purchase succeeds but currentUser.plan never updates — paywall does not clear.

| Fix | StoreManager must inject AuthManager via init(authManager:) |
| --- | --- |
| purchase() | Call await authManager.refreshMe() after transaction.finish() |
| listenForTransactions() | Also call refreshMe() — covers renewals and Family Sharing |
| AppEnvironment | StoreManager(authManager: authManager) |

### 3.2  Server-Side Receipt Validation

Set up App Store Server Notifications webhook pointing to a Supabase Edge Function. Edge Function updates users.subscription_tier on purchase, renewal, and cancellation. Requires Phase 2 Supabase infrastructure.

### 3.3  Server-Side Usage Metering

Enforce limits in the generate-prompt Edge Function (Free: 10/month, Pro: Unlimited). Return 429 or 402 on limit exceeded. APIClient catches these status codes and triggers UpgradeView via AppRouter. Removes the client-side Keychain counter as the enforcement mechanism.

## Phase 4 — Core Experience & Data Flywheel

Goal: visual polish, RLHF feedback loop, real-time trending.

### 4.1  Metal Orb

OrbEngine state machine is complete and ready to drive the shader. OrbView is currently pure SwiftUI. Implementation requires FeatureFlagService (Phase 2.5) to gate the rollout via is_metal_orb_enabled.

States to map: idle breathing, listening mic-reactivity (driven by audioLevel publisher), processing high-contrast spin, success flash. Use MTKView + TimelineView animation loop. Roll out to percentage of users via feature flag before full release.

### 4.2  RLHF Prompt Feedback System

Add thumbs up / thumbs down buttons and a Regenerate button to ResultView. On feedback, send a mutation to the prompts table updating user_rating and feedback_notes. This builds a proprietary dataset of successful vs. failed generations for future fine-tuning.

Requires: Supabase Auth (Phase 2.2) and prompts table (Phase 2.3).

### 4.3  Shareable Prompt Cards

COMPLETE. ShareCardView, ShareCardRenderer, and ShareCardFileStore are fully wired into ResultView. ShareLink is functional. Branding updated to Orion Orb. No further work needed here until watermark enforcement is desired.

### 4.4  Real-Time Trending

Subscribe to Supabase Realtime via Postgres CDC in TrendingViewModel. Opt highly-rated prompts (from RLHF Phase 4.2) into a public trending_prompts table. Push live updates to TrendingView without manual refresh. Requires Phases 2 and 4.2.

## Phase 5 — Future Architecture (Intent Routing & MCP)

Goal: evolve the backend into a context-aware reasoning engine. iOS client stays a dumb terminal — audio input, UI, and Metal rendering only.

### 5.1  Intent Routing

In the generate-prompt Edge Function: pass original_speech through a fast classifier (Haiku/Flash) to determine intent category (Marketing, Creative Writing, Code, etc.). Fetch the corresponding optimized prompt template from the DB before calling the heavy reasoning model.

### 5.2  Prompt DNA — Result Metadata

Return generation metadata (confidence score, intent category, model latency) to the iOS client. Display in ResultView for Pro users. Reinforces the premium, intelligent feel.

### 5.3  MCP Readiness

Build Edge Functions using MCP standards. When a user prompt requires external context (e.g. today's news, a URL), the Edge Function invokes MCP tools server-side before generating. No iOS update required to add new MCP capabilities.

# Correct Execution Order

Sequenced for highest leverage, least rework, zero user-visible data loss, and App Store safety.

| # | Task | Phase | Why this order |
| --- | --- | --- | --- |
| 1 | Fix StoreKit plan sync bug | P3.1 | Revenue bug. Purchase succeeds but plan never updates. 4-line fix. |
| 2 | Fix HistoryStore (persistenceEnabled = true) | P1.1 | P0 data loss. 1-line fix. Ship this before any Supabase work reaches users. |
| 3 | Restore AnalyticsService caching | P1.2 | Events are silently dropped in production. Infrastructure existed before — restore it. |
| 4 | Recreate TelemetryService | P1.3 | Zero production error visibility. Flying blind until this exists. |
| 5 | Add supabase-swift SDK + wire AppEnvironment | P2.1 | Foundation for all Supabase tasks. Nothing below this can proceed without it. |
| 6 | Supabase Auth migration | P2.2 | Required before any authenticated Supabase writes (prompts, analytics, RLHF). |
| 7 | DB schema + wire analytics/telemetry upload | P2.3 / P1.2–1.3 | Creates tables. Immediately activates production observability — first real data. |
| 8 | FeatureFlagService | P2.5 | Required before Metal Orb. Unblocks safe percentage rollout. |
| 9 | Edge Function — generate-prompt | P2.4 | Removes LLM keys from Railway. Enables server-side metering. |
| 10 | StoreKit server validation + webhook | P3.2 | App Store Server Notifications → Edge Function → users.subscription_tier. |
| 11 | RLHF feedback in ResultView | P4.2 | Thumbs up/down + Regenerate. Starts building the proprietary prompt dataset. |
| 12 | Metal Orb (feature-flag gated) | P4.1 | FeatureFlagService (8) is live. OrbEngine already drives all states. Roll out via flag. |
| 13 | Real-time Trending | P4.4 | RLHF data (11) feeds trending_prompts. Supabase Realtime replaces poll. |
| 14 | Intent routing + Prompt DNA | P5.1–5.2 | Edge Function architecture from 9. Fast classifier + template fetch. |
| 15 | MCP readiness | P5.3 | Edge Functions are stable. Add MCP tool calls server-side. |

Tasks 1–4 are immediate fixes with no Supabase dependency. They can be executed today. Tasks 5–15 follow sequentially. Do not start Task N+1 until Task N is approved.

# Rules — Never Do These

| Rule | Reason |
| --- | --- |
| Do not use @StateObject or @ObservedObject | App is @Observable throughout. These will break change propagation. |
| Do not use NavigationView | NavigationStack is required. NavigationView is deprecated on iOS 17+. |
| Do not add glass components in new files | All glass UI goes in AppUI.swift via .appGlassCard(). Glassmorphism.swift was dead code and has been deleted. |
| Do not reintroduce CloudKit | CloudKitService was deleted. Full Supabase is the direction. |
| Do not store Supabase keys in source code | Keys come from Info.plist via SupabaseConfig.load(). Never hardcode. |
| Do not downgrade to a web-wrapper | Native SwiftUI only. No WKWebView for core UI. |
| Do not skip FeatureFlagService for Metal Orb | Metal Orb must be gated behind is_metal_orb_enabled. Shipping without a flag makes rollback impossible. |
| Do not implement server-side metering client-side | Keychain counters are trivially bypassed. Enforcement belongs in the Edge Function. |
| Do not ship Supabase Auth before testing Apple Sign-In | Apple Sign-In is mandatory for App Store Review. Test it specifically during the auth migration. |

# Changelog

| Version | Change |
| --- | --- |
| v1.0 (original) | Initial roadmap: Phases 1–5 defined. Supabase as target backend. |
| v1.4 (Kimi) | CloudKit Phase 2 built. TelemetryService created. AnalyticsService local caching added. Glassmorphism.swift added (dead code). StoreKit partial. |
| v1.5 (this session) | Glassmorphism.swift deleted. ShareCard branding fixed. StoreKit refreshMe() fix applied. Architecture decision: keep CloudKit + add Supabase. |
| v1.6 (Kimi, then this session) | Kimi: deleted CloudKitService and TelemetryService, reverted HistoryStore to SwiftData, simplified AnalyticsService, reverted StoreKit fix, added SupabaseConfig.swift. This session: updated architecture decision to full Supabase, documented all regressions, set new execution order. |